Face Attendance vs Zoho People — Effort Estimate

CR-2026-FAR-01  |  Development effort in hours

| Section | Task | Hours |
| --- | --- | --- |
| Zoho People Side |  |  |
|  | Batch Start Process | 10 |
|  | Daily Attendance Capture | 12 |
|  | Zoho People License Validation | 8 |
|  | Batch Completion Process | 4 |
|  | Trainee Dropout Handling | 4 |
|  | Daily Schedules | 5 |
|  | Dashboard | 15 |
|  | Subtotal — Zoho People Side | 58 |
| Face Recognition Tool Side |  |  |
|  | Design Changes for Field Additions | 10 |
|  | Form Switching Webhook and Workflows | 10 |
|  | Daily Absence Schedule | 15 |
|  | Batch Start Process | 12 |
|  | Dashboard | 15 |
|  | Subtotal — Face Recognition Tool Side | 62 |
| Total Effort | Grand Total | 120 |

Note: Hours are estimates for development effort only and do not include testing, deployment, or UAT time. Review required before commitment.